Software Test Plan (STP)

Project: Digital Campus Library Reservation Gateway

Version: 1.0

Authors: Dhareen G (PES1UG24AM084); Divyansh (PES1UG24AM094); Dharshini V (PES1UG24AM428); Dhruv Talavat (PES1UG24AM087)

Date: 28-10-2026

Status: Draft for submission

## Project team

| Name | SRN | Email |
| --- | --- | --- |
| Dhareen G | PES1UG24AM084 | dhareengnanashekar@gmail.com |
| Divyansh | PES1UG24AM094 | divyansh2162@gmail.com |
| Dharshini V | PES1UG24AM428 | abbey6128@gmail.com |
| Dhruv Talavat | PES1UG24AM087 | dhruvtalavat@gmail.com |

## Revision history

| Version | Date | Author | Change summary |
| --- | --- | --- | --- |
| 1.0 | 28-10-2026 | Project team | First complete draft |

# 1. Introduction

Purpose: This document defines the test plan for the Digital Campus Library Reservation Gateway (LRG) v1.0. It describes objectives, scope, strategy, environment, schedule, responsibilities and traceability for testing.

Scope: Testing covers catalog search, authentication and roles, hold management, notifications and librarian administration, plus performance, reliability, accessibility, maintainability, audit and security requirements. Excluded: the internals of campus SSO and the mail service, and physical circulation hardware.

References: LRG SRS v1.0, LRG SAD v1.0, OWASP ASVS, WCAG 2.1.

Definitions: LRG (Library Reservation Gateway), SRS, SAD, RTM, UAT (User Acceptance Test), SSO, TC (Test Case), RBAC, TLS.

# 2. Test items

Library Portal UI component

Catalog Search component (including librarian catalog entry add/edit)

Authentication component (SSO integration, sessions, roles)

Reservation Manager component (holds, queue, return handling, demand report)

Notification component (email)

Library Database component (data integrity, audit log)

# 3. Features to be tested

Features mapped to SRS requirement IDs:

| Req ID | Feature |
| --- | --- |
| LRG-F-001 | Search catalog - The system shall allow a user to search the catalog by ISBN, title or author. |
| LRG-F-002 | Validate search input - The system shall validate that the search term is non-empty and properly formatted (ISBN-10/13 syntax when an ISBN is entered) before querying the catalog. |
| LRG-F-003 | Paged results + status - The system shall return results in pages showing title, author, ISBN and availability status (Available / CheckedOut). |
| LRG-F-004 | Book detail page - The system shall display a book detail page and show a Place Hold option only when the title is CheckedOut. |
| LRG-F-005 | No-results message - The system shall display "No results found" with advice to check spelling or broaden the search when a query matches no titles. |
| LRG-F-010 | Campus login - The system shall authenticate members through campus credentials (single sign-on). |
| LRG-F-011 | Guest search - The system shall allow guests to search the catalog without logging in and shall require login before a hold is placed. |
| LRG-F-012 | Librarian role - The system shall restrict librarian functions to users holding the Head Librarian role. |
| LRG-F-013 | Logout / idle expiry - The system shall let a user log out and shall expire a session after 30 minutes of inactivity. |
| LRG-F-020 | Place hold - The system shall allow a logged-in member to place a hold on a CheckedOut title. |
| LRG-F-021 | Reject invalid holds - The system shall reject a hold on an Available title and a second active hold by the same member on the same title. |
| LRG-F-022 | View / cancel holds - The system shall let a member view and cancel their active holds. |
| LRG-F-023 | Queue position - The system shall show a member their position in a title's hold queue. |
| LRG-F-024 | 5-hold limit - The system shall limit each member to 5 active holds. |
| LRG-F-030 | Availability email - The system shall notify a member by email when a title they hold becomes available. |
| LRG-F-031 | Expiry reminder - The system shall send a reminder 24 hours before a Ready hold expires. |
| LRG-F-040 | Update availability - The system shall let the Head Librarian update a title's availability status on return or checkout, and shall move the first queued hold to Ready on return. |
| LRG-F-041 | Hold demand report - The system shall show the Head Librarian a report of titles ranked by hold-queue length. |
| LRG-F-042 | Manage catalog entries - The system shall let the Head Librarian add and edit catalog entries. |
| LRG-NF-001 | Search response time - A catalog search shall return its first page within 2 seconds for 90% of requests with 200 concurrent users. |
| LRG-NF-002 | Availability 99.5% - The system shall be available 99.5% of each month during the academic term, excluding scheduled maintenance. |
| LRG-NF-003 | Data confidentiality - Member identity and hold history shall be visible only to the member concerned and the Head Librarian. |
| LRG-NF-004 | Accessibility - The portal shall meet WCAG 2.1 AA and work on current Chrome, Firefox and Edge and on mobile browsers. |
| LRG-NF-005 | Scalability - The system shall support 5,000 registered members and 100,000 catalog titles without exceeding the LRG-NF-001 search time. |
| LRG-NF-006 | Maintainability - Components shall communicate only through documented interfaces, and business-layer code shall have at least 70% unit-test coverage. |
| LRG-NF-007 | Audit logging - Hold creation, hold cancellation and librarian status changes shall be logged with user, time and action and retained for 1 year. |
| LRG-SR-001 | TLS 1.2+ - TLS 1.2 or higher shall be mandatory for all connections between browser, application, SSO provider and mail server. |
| LRG-SR-002 | No stored passwords - The system shall never store or log member passwords; authentication shall rely on campus SSO tokens. |
| LRG-SR-003 | Server-side authorization - Every hold and librarian operation shall be authorized on the server by role and ownership. |
| LRG-SR-004 | Input validation / SQL - All user input shall be validated and all database access shall use parameterized queries. |
| LRG-SR-005 | Login lockout - After 5 failed logins within 15 minutes, further attempts from that account or address shall be blocked for 15 minutes and the event logged. |
| LRG-SR-006 | Cookie flags - Session cookies shall be marked Secure, HttpOnly and SameSite=Strict. |
| LRG-SR-007 | Rate limiting - Search and API endpoints shall be rate-limited to 60 requests per minute per client. |

# 4. Features not to be tested

Campus SSO provider internals (assumed tested by the institution); SSO is replaced by a stub in most tests.

Mail server delivery internals; a test SMTP sink (e.g. MailHog) is used.

Physical check-out hardware and fines/payments (not part of v1.0).

Browser vendor bugs outside the supported browser list.

# 5. Test approach / strategy

Levels:

Unit tests (business-layer classes, validators, queue logic) - JUnit, target 70% coverage (LRG-NF-006)

Integration tests (component to component through interfaces, and with the database and stubs)

System tests (end-to-end flows UC-01 to UC-09 through the UI and API)

Acceptance tests (UAT by the Head Librarian and sample students)

Types:

Functional testing (Appendix A, TC-SRCH, TC-AUTH, TC-HOLD, TC-NOTF, TC-ADM)

Regression testing (automated suite re-run after every fix and before UAT)

Performance testing (TC-PERF-01, TC-PERF-02 with JMeter)

Usability and accessibility testing (TC-UX-01)

Reliability and maintainability checks (TC-AVL-01, TC-MNT-01)

Entry criteria: Stable build deployed to the test environment, test data loaded, SSO and SMTP stubs running, smoke test passed.

Exit criteria: 100% of planned test cases executed, 0 Critical and 0 High defects open, at least 95% of test cases passed, all acceptance criteria in the SRS satisfied, RTM updated.

## 5.1 Security validation

Verify TLS 1.2+ only and HTTP redirect (TC-SEC-01)

SQL injection and script (XSS) input testing on search and forms (TC-SEC-02)

Cookie flags Secure, HttpOnly, SameSite (TC-SEC-03)

Access-control tests: other member's data and librarian endpoints with a Student token (TC-SEC-04, TC-SEC-06, TC-AUTH-04)

Check that passwords never appear in the database or logs (TC-SEC-05)

Login lockout and rate limiting (TC-AUTH-02, TC-SEC-07)

Optional: OWASP ZAP baseline scan of the test deployment

# 6. Test environment

| Item | Details |
| --- | --- |
| Hardware | Laptop or cloud VM (2 vCPU, 4 GB RAM) for server; test laptops and one Android phone for clients |
| Software | LRG v1.0 build, PostgreSQL/MySQL test database, SSO stub (mock OpenID provider), MailHog SMTP sink, Chrome, Firefox, Edge |
| Tools | Selenium (UI automation), Postman (API), JMeter (performance), JUnit (unit), OWASP ZAP (security scan), Lighthouse/axe (accessibility), Jira (defect tracking), GitHub (test artefacts) |
| Test data | 100,000 generated titles (a subset with CheckedOut status), 5,000 dummy members, one Head Librarian account, accounts with 0, 4 and 5 active holds |

# 7. Test schedule

Proposed dates; adjust to the course calendar.

| Milestone | Date |
| --- | --- |
| Test case design | 30-Oct-2026 |
| Environment setup | 02-Nov-2026 |
| Test execution start | 03-Nov-2026 |
| Test execution end | 13-Nov-2026 |
| Regression run and defect closure | 14-Nov-2026 to 15-Nov-2026 |
| UAT | 16-Nov-2026 to 18-Nov-2026 |
| Test Summary Report | 19-Nov-2026 |

# 8. Test deliverables

Test Plan (this document)

Test cases (Appendix A; manual and automated)

Test scripts (Selenium, JMeter, Postman collections)

Test data sets

Test execution logs

Defect reports (Jira)

Test Summary Report

# 9. Roles and responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Dhareen G | Prepare plan, coordinate execution, report status |
| Test Engineer | Dhruv Talavat | Design and execute test cases, log defects |
| Developer | Dharshini V | Support defect fixes and triage, write unit tests |
| Product Owner | Divyansh | Approve test results, sign off readiness |

# 10. Risks and mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from developers; start API tests on the first stable endpoints |
| Test environment downtime | Keep a backup environment on a cloud VM and scripted setup |
| SSO or email service unavailable | Use SSO and SMTP stubs for all tests except a final integration check |
| Load-test results not representative | Seed production-sized data and run on hardware similar to deployment |
| Few team members for testing | Prioritize High-priority test cases; automate regression |

# 11. Assumptions and dependencies

Test data will be loaded before execution starts.

SSO stub and SMTP sink are available in the test environment.

Requirements in SRS v1.0 are frozen during the test cycle; changes follow change control and trigger updates to the RTM.

The Head Librarian is available for UAT.

# 12. Suspension and resumption criteria

Suspend testing if:

Test environment is unavailable for more than 4 hours

Build is too unstable (blocks more than 30% of test cases)

A Critical defect (data loss, security breach) is found, until fixed

Resume testing if:

Blocking defects are resolved and verified

Environment is stable and a new smoke test passes

# 13. Test case management and traceability

The RTM maps each SRS requirement to its test cases. Full list below; test case details are in Appendix A.

| Req ID | Requirement | Test case(s) |
| --- | --- | --- |
| LRG-F-001 | Search catalog | TC-SRCH-01, TC-SRCH-02 |
| LRG-F-002 | Validate search input | TC-SRCH-03 |
| LRG-F-003 | Paged results + status | TC-SRCH-04 |
| LRG-F-004 | Book detail page | TC-SRCH-05 |
| LRG-F-005 | No-results message | TC-SRCH-06 |
| LRG-F-010 | Campus login | TC-AUTH-01, TC-AUTH-02 |
| LRG-F-011 | Guest search | TC-AUTH-03 |
| LRG-F-012 | Librarian role | TC-AUTH-04 |
| LRG-F-013 | Logout / idle expiry | TC-AUTH-05 |
| LRG-F-020 | Place hold | TC-HOLD-01 |
| LRG-F-021 | Reject invalid holds | TC-HOLD-02 |
| LRG-F-022 | View / cancel holds | TC-HOLD-03 |
| LRG-F-023 | Queue position | TC-HOLD-04 |
| LRG-F-024 | 5-hold limit | TC-HOLD-05 |
| LRG-F-030 | Availability email | TC-NOTF-01 |
| LRG-F-031 | Expiry reminder | TC-NOTF-02 |
| LRG-F-040 | Update availability | TC-ADM-01 |
| LRG-F-041 | Hold demand report | TC-ADM-02 |
| LRG-F-042 | Manage catalog entries | TC-ADM-03 |
| LRG-NF-001 | Search response time | TC-PERF-01 |
| LRG-NF-002 | Availability 99.5% | TC-AVL-01 |
| LRG-NF-003 | Data confidentiality | TC-SEC-04 |
| LRG-NF-004 | Accessibility | TC-UX-01 |
| LRG-NF-005 | Scalability | TC-PERF-02 |
| LRG-NF-006 | Maintainability | TC-MNT-01 |
| LRG-NF-007 | Audit logging | TC-AUD-01 |
| LRG-SR-001 | TLS 1.2+ | TC-SEC-01 |
| LRG-SR-002 | No stored passwords | TC-SEC-05 |
| LRG-SR-003 | Server-side authorization | TC-AUTH-04, TC-SEC-06 |
| LRG-SR-004 | Input validation / SQL | TC-SEC-02 |
| LRG-SR-005 | Login lockout | TC-AUTH-02 |
| LRG-SR-006 | Cookie flags | TC-SEC-03 |
| LRG-SR-007 | Rate limiting | TC-SEC-07 |

Defects are tracked in Jira with severity (Critical, High, Medium, Low) and linked to the failing test case ID. Test status is recorded as Not Run, Pass, Fail or Blocked.

# 14. Test metrics and reporting

% test cases executed

% passed / failed / blocked

Defect density (defects per requirement or per module)

Defect aging (days open)

Requirement coverage (requirements with at least one passed test)

Reports: daily execution status; final Test Summary Report.

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Dhareen G |  |
| Test Engineer | Dhruv Talavat |  |
| Dev Lead | Dharshini V |  |
| Product Owner | Divyansh |  |

# Appendix A: Test case catalogue

| TC ID | Objective | Requirements | Type | Priority | Expected result |
| --- | --- | --- | --- | --- | --- |
| TC-SRCH-01 | Search by a valid ISBN | LRG-F-001 | Functional | High | The matching title is returned with its availability. |
| TC-SRCH-02 | Search by partial title and by author | LRG-F-001 | Functional | High | All titles containing the term or by that author are listed. |
| TC-SRCH-03 | Submit empty and malformed search terms | LRG-F-002 | Functional | High | A validation message is shown and no database query runs. |
| TC-SRCH-04 | Check pagination and result fields | LRG-F-003 | Functional | High | 10 results per page with title, author, ISBN and status; paging works. |
| TC-SRCH-05 | Open details for Available and CheckedOut titles | LRG-F-004 | Functional | Medium | Place Hold appears only on the CheckedOut title. |
| TC-SRCH-06 | Search for a term with no matches | LRG-F-005 | Functional | Low | "No results found" with guidance; no list shown. |
| TC-AUTH-01 | Log in with valid campus credentials | LRG-F-010 | Functional | High | Session is created and the member name is shown. |
| TC-AUTH-02 | Log in with invalid credentials 6 times | LRG-F-010, LRG-SR-005 | Security | High | Errors shown, no session; 6th attempt blocked and logged. |
| TC-AUTH-03 | Guest searches, then clicks Place Hold | LRG-F-011 | Functional | Medium | Search works as guest; Place Hold redirects to login. |
| TC-AUTH-04 | Student attempts librarian functions | LRG-F-012, LRG-SR-003 | Security | High | Access denied (403) and the attempt is logged. |
| TC-AUTH-05 | Logout and 30-minute idle expiry | LRG-F-013 | Functional | Medium | Protected pages require login again. |
| TC-HOLD-01 | Place a hold on a CheckedOut title | LRG-F-020 | Functional | High | Hold created; confirmation shows queue position. |
| TC-HOLD-02 | Hold on an Available title; duplicate hold | LRG-F-021 | Functional | High | Both rejected with a clear reason; no record created. |
| TC-HOLD-03 | View and cancel an active hold | LRG-F-022 | Functional | Medium | Hold removed; queue positions update. |
| TC-HOLD-04 | Check queue position after a cancellation | LRG-F-023 | Functional | Low | Positions behind the cancelled hold move up by one. |
| TC-HOLD-05 | Request a sixth active hold | LRG-F-024 | Functional | Medium | Request rejected with a limit message. |
| TC-NOTF-01 | Return a held title | LRG-F-030 | Functional | Medium | Email naming the title reaches the first queued member. |
| TC-NOTF-02 | Reminder 24 hours before hold expiry | LRG-F-031 | Functional | Low | Reminder sent once; none for cancelled holds. |
| TC-ADM-01 | Librarian marks a title returned | LRG-F-040 | Functional | High | Status Available; first hold becomes Ready. |
| TC-ADM-02 | Open the hold demand report | LRG-F-041 | Functional | Low | Titles ranked by queue length; counts match the database. |
| TC-ADM-03 | Add and edit a catalog entry | LRG-F-042 | Functional | Medium | Entry saved and searchable. |
| TC-PERF-01 | 200 concurrent users run searches | LRG-NF-001 | Performance | High | 90th percentile response <= 2 s. |
| TC-PERF-02 | Search with 100,000 titles and 5,000 members seeded | LRG-NF-005 | Performance | Medium | Search time stays within LRG-NF-001. |
| TC-AVL-01 | Review one month of uptime monitoring | LRG-NF-002 | Reliability | High | Availability >= 99.5% excluding maintenance. |
| TC-UX-01 | Accessibility and responsive-layout audit | LRG-NF-004 | Usability | Medium | WCAG 2.1 AA checks pass; layout works at 360 px. |
| TC-MNT-01 | Review coverage and interface usage | LRG-NF-006 | Maintainability | Medium | Coverage >= 70%; no direct UI-to-database calls. |
| TC-AUD-01 | Perform holds and status changes, then read the logs | LRG-NF-007 | Functional | High | Each action has a log entry with user, time and action. |
| TC-SEC-01 | Scan TLS configuration | LRG-SR-001 | Security | High | Only TLS 1.2/1.3 accepted; HTTP redirects to HTTPS. |
| TC-SEC-02 | Submit SQL injection and script payloads | LRG-SR-004 | Security | High | Payloads rejected or neutralized; no data leaks. |
| TC-SEC-03 | Inspect session cookie attributes | LRG-SR-006 | Security | Medium | Secure, HttpOnly and SameSite=Strict present. |
| TC-SEC-04 | Request another member's hold data | LRG-NF-003 | Security | High | Response is 403; no foreign data returned. |
| TC-SEC-05 | Inspect database and logs for passwords | LRG-SR-002 | Security | High | No passwords stored or logged. |
| TC-SEC-06 | Call librarian endpoints with a Student token | LRG-SR-003 | Security | High | 403 returned for every librarian endpoint. |
| TC-SEC-07 | Send 61 requests in one minute | LRG-SR-007 | Security | Medium | Request 61 returns HTTP 429. |